## Slide 1: Automated Project Health Report
Executive Portfolio Synthesis

## Slide 2: Executive Summary
The overall portfolio health is currently assessed as 'Green'. While most projects report no explicit blockers and minimal to zero schedule slippage, a consistent and concerning trend across multiple projects is an extremely low burn health ratio. This suggests potential under-resourcing, significant under-spending, or a lack of current project activity, which warrants further investigation to ensure genuine progress and prevent future issues.

## Slide 3: Macro Risks & Cross-Project Trends
Consistent extremely low burn health ratio across multiple projects, indicating potential under-resourcing, under-spending, or stalled progress despite 'Green' status.
Lack of explicitly reported blockers, which may mask underlying issues or indicate a lack of detailed reporting.
Minor schedule slippage in some projects, though generally within acceptable limits.

## Slide 4: Critical Projects (Red)
No critical projects.

## Slide 5: At-Risk Projects (Amber)
No at-risk projects.

## Slide 6: On-Track Projects (Green)
Zycus - UniSan S2P Implementation
Contract Sign Off
Contract signing between UniSan and Zycus
Contract Sign Off
Project Initiation and Data Gathering
Project Kick Off
Review Contract Scope
Assign Project Team and Internal communication
Zycus Project Team mobilization and Team alignment
Setup Project [Server, Email alias, Internal Applications, Central Drive, Internal ticket for STAGING Set Up]